Client offboarding checklist

Every task counts from the project end date. Write the end date once, then the due dates.

Client: ____________________________   Project: ____________________________

Project lead: ______________________   Project end date: ________________

Two weeks out

Agree what finishing looks like, and list everything that has to move.

| Task | Owner | When | Due date | Done |
| --- | --- | --- | --- | --- |
| Confirm the end date in writing, and what "done" means for the last deliverables | Account lead | 14 days before |  |  |
| List every open deliverable and agree what ships before the end date | Project lead | 14 days before |  |  |
| Read the contract for what you owe at the end: files, source files, licences, notice | Account lead | 12 days before |  |  |
| List every client account your team can reach, and every place the client can reach in your tools | Project lead | 12 days before |  |  |
| Tell the client what they will get, in which format and by which date | Account lead | 10 days before |  |  |
| Book a 30-minute wrap-up call for the last week | Account lead | 10 days before |  |  |
| Write plain how-to notes: how things work, renewal dates, who to call | Team | 8 days before |  |  |

Last week

Deliver, hand back the files and accounts, and say thank you properly.

| Task | Owner | When | Due date | Done |
| --- | --- | --- | --- | --- |
| Deliver the final work and ask the client to confirm they have it | Project lead | 5 days before |  |  |
| Put final files, source files, fonts and licences in one shared folder | Team | 5 days before |  |  |
| Move ownership of domains, ad accounts, analytics and other client accounts to the client | Project lead | 4 days before |  |  |
| Hold the wrap-up call: what went well, what is still open, what comes next | Account lead | 3 days before |  |  |
| Send the final invoice from your billing tool and check that earlier invoices are paid | Finance | 2 days before |  |  |
| Send the offboarding email with the folder link, the notes and the access list | Account lead | 1 day before |  |  |

End date

Close access in both directions on the same day.

| Task | Owner | When | Due date | Done |
| --- | --- | --- | --- | --- |
| Remove your team from the client's accounts, or ask the client to remove you | Project lead | End date |  |  |
| Remove the client from your project board, chat channels and shared drives | Project lead | End date |  |  |
| Change shared passwords and delete saved client logins from your password manager | Team | End date |  |  |
| Turn off scheduled posts, automations and forms that still run for this project | Team | End date |  |  |

After the end date

Feedback first, then proof, then keep in touch.

| Task | Owner | When | Due date | Done |
| --- | --- | --- | --- | --- |
| Update your client list with the end date and the main contact | Account lead | 1 day after |  |  |
| Send a short feedback form | Account lead | 3 days after |  |  |
| Hold an internal review: what to repeat and what to change | Project lead | 7 days after |  |  |
| Ask for a testimonial if the feedback was good | Account lead | 7 days after |  |  |
| Ask for permission to show the work in your portfolio | Account lead | 10 days after |  |  |
| Archive the project files and delete client data you no longer need | Team | 14 days after |  |  |
| Add the work to your portfolio, within the limits the client agreed | Team | 21 days after |  |  |
| Ask for a case study once the results are in | Account lead | 45 days after |  |  |
| Send a friendly check-in and ask if anyone they know needs help | Account lead | 90 days after |  |  |

Accounts and tools to close (yours and theirs)

______________________________________________________________________________________

______________________________________________________________________________________

______________________________________________________________________________________

______________________________________________________________________________________

Notes for next time

______________________________________________________________________________________

______________________________________________________________________________________

______________________________________________________________________________________

A planning aid, not legal advice: your contract decides what you owe the client at the end. The editable sheet with due dates worked out for you is at hornetforms.com/blog/client-offboarding-checklist.